## Slide 1: Copilot Practice Development Plan

## Slide 2: Copilot Practice Development Plan
    30
      Evaluate your current state, identify immediate priorities, and set clear, achievable goals. Establish a solid foundation for success by assessing your needs and defining the initial steps
    60
      Execute strategies defined in the first 30 days. Prioritize value realization through the implementation of key initiatives, continuous monitoring of progress, and making necessary adjustments to ensure alignment with objectives
    90
      Scale success by executing the GTM strategy, ensuring sustainable growth. Refine processes, measure outcomes, and define a long-term plan for continuous improvement and transformation of your Copilot practice
    Intended Partner Audience
      Partner Microsoft Alliance Lead(s)
      Modern Work Practice Lead(s)
      Copilot Practice Lead(s)
This presentation provides a three-phase Copilot Practice Development Plan designed to guide you through a structured approach to setting up a Copilot practice within your organization. This plan introduces you to the key milestones and actionable steps necessary for success over a 90-day period.

## Slide 3: Copilot Practice Development Journey
60 Days
30 Days
90 Days
Define & Develop Capability Areas
Identify & Allocate Resources
Develop Skilling Plan
Define GTM Strategy and Offers
Define Customer Zero Journey
Customer Engagement and Validation
Execute GTM Strategy
Develop Pipeline
Initiate Co-sell Activation
Implement Customer Zero Journey
Activate Co-sell
Execute GTM strategy at scale
Enable Continuous Learning & Skilling Plan
Create Customer Case Studies
Develop Customer Zero Case Study
Goals
OUTCOMES
Copilot practice capability areas defined
Secured budget and identified resources aligned to practice capabilities
Resource skilling plan defined
Defined offers and GTM strategy
Identified the key areas of AI transformation internally
Copilot Initial customer engagements and use cases achieved
Initial pipeline built and GTM strategy executed
Co-sell activation with Microsoft initiated
Robust pipeline for sales and marketing established
Customer Zero journey implemented, and success stories showcased
Established co-sell through Microsoft sales ecosystem
Refined GTM strategy to scale growth
Defined a continues learning and skilling plan for resources
Initial customer case studies documented
Customer Zero case study developed

## Slide 4: Copilot Practice Development Plan
First 30 Days
“Building the engine”

## Slide 5: Copilot | Develop Capability Areas
Define & Develop Capability Areas
Core Activities
    Scope
      Understand the core capabilities required for the Copilot practice and identify which areas you want to develop and invest in. This involves pinpointing specific areas where you want to build your capabilities and determining the strengths and areas for development. By understanding these aspects, you can create a targeted development plan to build the necessary capabilities, while also complementing existing capabilities to build your Copilot practice.
    We will achieve this by:
Learning the capability areas of a Copilot practice.
Identifying capability areas for your Copilot practice.
Identifying areas of strengths and that require development.
A targeted development plan in building and investing in the identified capability areas.
Identifying synergies with existing practice(s) and identify integration points.
Identify the capabilities for you Copilot practice
Identify your strengths and areas for development
Develop a plan to build and invest in the identified capability areas
Complement existing capabilities to meet Copilot or AI needs

## Slide 6: Copilot | Allocate and Onboard Resources
Allocate & Onboard Resources
Core Activities
    Scope
      Identify and allocate the necessary resources crucial for a successful Copilot practice. By determining the types of roles and skills needed, you can decide whether to source resources internally or externally and develop a resource allocation plan. This ensures the team has the required expertise to execute projects successfully.
    We will achieve this by:
Identifying the types of roles and skills needed for the Copilot practice aligned to your capability areas.
Deciding whether to source resources internally or externally.
Developing a comprehensive resource hiring and allocation plan.
Onboarding the identified resources, ensuring the team has the required expertise to execute projects effectively.
Identify the types of roles and skills needed
Determine whether resources will be sourced internally or externally
Develop a resource allocation plan
Execute the plan to onboard the identified resources

## Slide 7: Copilot | Develop Skilling Plan
Develop Skilling Plan
Core Activities
    Scope
      Create a tailored training program to equip the team with the necessary skills to work with customers on AI solutions. Outline training paths and resources, including online courses, workshops, and certifications. Provide tailored training programs to ensure the team is well-prepared to handle the complexities of AI implementation. Encourage continuous learning and development to keep the team updated with the latest technologies and adapt to emerging trends.
    We will achieve this by:
Outlining of training paths aligned to the resource skilling plan.
Identifying skilling requirements towards Copilot Specialization
Creating an internal library of courses to upskill resources.
Creating time for the resources to learn and upskill.
Empowering the resources for continuous learning and development on Copilot and AI innovations.
Outline training paths for resources in the team
Include online courses, workshops, and certifications
Provide tailored training programs
Encourage continuous learning and development

## Slide 8: Copilot | Define GTM Strategy and Offers
Define GTM Strategy and Offers
Core Activities
    Scope
      Creating a comprehensive go-to-market (GTM) strategy and defining offers based on identified capabilities is essential for attracting potential customers. Identify target industries and customer segments that will benefit most from the solutions. Develop and use marketing materials to showcase the benefits of the offerings. Execute outreach campaigns, including email marketing, social media, and webinars, to promote the solutions to the target industries. Clearly defining the offers ensures the partner has a strong value proposition. Finally, defining a clear path towards attaining Copilot Specialization
    We will achieve this by:
Identifying target industries and customer segments leveraging your existing strengths and relationships.
Creating marketing assets for customer outreach.
Planning and execution of outreach campaigns, such as email marketing, social media, and webinars, to promote the offers and solutions to the target industries.
Creating well defined offers that can be presented to and sold to customers, depicting a clear value proposition.
Identify target industries and customer segments
Create or leverage marketing collateral and case studies
Plan and execute outreach campaigns (e.g., email marketing, social media)
Define the offers that can be presented to or sold to customers

## Slide 9: Copilot | Define Customer-Zero Journey
Define Customer Zero Journey
Core Activities
    Scope
      Establish a clear plan how you will leverage Copilot internally to create a credible Customer-Zero story. Identify internal processes that can benefit from Copilot and develop a plan for implementing Copilot internally. Execute and document the transformation journey to showcase own success. The Customer-Zero story builds credibility by showcasing your own internal transformation and success story.
    We will achieve this by:
Identifying internal processes for transformation.
Developing a comprehensive plan for implementing Copilot internally.
Executing the implementation plan and documenting the transformation journey.
Capturing business value and ROI of your own transformation.
Continually tracking usage and monitoring success measures for a successful transformation.
Leveraging insights to refine, iterate and improve.
Identify internal processes that can benefit from Copilot
Develop a plan for implementing Copilot internally
Execute the plan and document the transformation journey
Define the business value of transformation to your organization

## Slide 10
Practice capability areas identified
Resourcing model identified and locked
Resource skilling plan documented
GTM strategy defined
At least two customers identified to pilot the offers and GTM strategy
Customer zero journey defined
30-day Success Measure
Achieving these key activities will lay the essential groundwork needed to advance to the next stage, ensuring the team is ready for further development

## Slide 11: Copilot Practice Development Plan
Day 30 to 60
“Testing the engine”

## Slide 12: Copilot | Customer Engagement and Validation
Customer Engagement and Validation
Core Activities
    Scope
      Identify initial customers with existing entrenched relationships to test the offers and capture learnings. Engage your copilot practice and resources with these customers to deliver services and document learning along the way. Use learnings and feedback to iterate and refine your offers to ensure offer-market fit. If required, repeat the test with additional customers to ensure you land with the right recipe of offers for your Copilot practice..
    We will achieve this by:
Identifying customers with existing relationships.
Executing pilot projects with customers.
Capturing the learnings and feedback from these projects.
Refining and updating the offers to capture market reality.
Engage with pilot customers to test offers
Capture learnings and feedback
Iterate and refine the offers

## Slide 13: Copilot | Execute GTM Strategy
Execute GTM Strategy
Core Activities
Scope
Trial your GTM strategy by executing the plan in a sample cohort of customers. Start by building your expertise to understand your target customer segments and industries. Use your insights to identify the key AI use cases that meet the needs and challenges of these customers and develop initial AI solutions that addresses them. Host webinars or deliver 1:1 customer pitches/demos to present these solutions to a target group of customers, thereby generating interest and building your pipeline. Check back against the requirements for Copilot Specialization and the plan to achieving the specialization.
    We will achieve this by:
Cultivating knowledge about customers and AI trends.
Conducting market research and leveraging Microsoft resources.
Identifying customer pain points and industry needs.
Ideating and developing AI solutions for high-value functional scenarios.
Demonstrating solutions to customers.
Develop insights into target customer segments and industries
Develop initial AI solutions
Demonstrate solutions to target customers

## Slide 14: Copilot | Develop Pipeline
Develop Pipeline
Core Activities
    Scope
      Start with developing the marketing assets that you can leverage in your marketing activities to bring customers into the funnel. Leverage marketing assets provided by Microsoft to build a comprehensive strategy for customer targeting. Develop a marketing plan that brings customers to the top of funnel and activate the sales team to engage with these customers on Copilot solution selling.
    We will achieve this by:
Leveraging your existing marketing expertise
Harnessing Microsoft provided marketings assets
Upskilling sales teams on AI solution selling
Leveraging marketing assets to execute campaigns
Activating sales teams for lead to opportunity conversion.
Develop marketing assets
Create marketing plan to define top of funnel activities
Execute marketing campaigns
Activate sales to convert leads
Create sales assets to support opportunity closure

## Slide 15: Copilot | Initiate Co-sell Activation
Initiate Co-sell Activation
Core Activities
    Scope
      Expand your reach and impact by activating co-sell through the Microsoft ecosystem. Start by understanding the Microsoft sales methodology (MCEM), how each stage of the sales lifecycle operates and creates a feedback loop for growth and expansion of the account. Create relationships within the Microsoft seller ecosystem and create credibility by showcasing your capabilities. Participate in deals and help the sellers close to be mentioned in win-wires and internal Microsoft communications.
    We will achieve this by:
Understanding strategic priorities of Microsoft
Understanding Microsoft investments available to support your success
Building your knowledge of Microsoft sales methodology
Building credibility with sellers by showcasing your solutions and customer engagements
Helping in closing deals and demonstrating your expertise
Foster relationships with Microsoft seller ecosystem
Understand Microsoft Sales methodology (MCEM)
Create assets and case studies that showcase capability
Work with sellers to identify customer opportunities to work on

## Slide 16: Copilot | Implement Customer Zero Journey
Implement Customer Zero Journey
Core Activities
    Scope
      Build credibility with your customers by eating the food that you sell, by transforming your own business through Copilot before helping customers to transform their businesses and trusting you with this transformation. Document learnings from your transformation and understand challenges and best practices of transformation. Leverage your own internal story with customers to build trust and credibility.
    We will achieve this by:
Identifying internal processes that can benefit from Copilot and developing a plan for implementing Copilot internally.
Executing the plan and documenting the transformation journey to create a credible Customer-Zero story.
Showcasing success stories to demonstrate the practical benefits and business value of Copilot to potential customers.
Rollout the transformation to functions and departments planned
Document learnings and best practices from internal rollout
Measure and document success
Refine the customer zero execution plan, if required
Initiate documenting customer zero case study

## Slide 17
Completed at least 2 pilot engagements with document learnings
At least one marketing campaign executed
At least 2 customer pitches completed
At least one customer opportunity identified and handed-off to sales
Engaged in at least one Microsoft sales opportunity
Customer zero AI transformation rollout completed for at least 2 functions
60-day Success Measure
Successfully completing these milestones will equip the team with the essential tools and strategies to a co-sell ready practice

## Slide 18: Copilot Practice Development Plan
By Day 90
“Running the engine”

## Slide 19: Copilot | Co-sell Activated
Activate Co-sell
Core Activities
    Scope
    Now that you have initiated the co-sell and understand how to co-sell with Microsoft, it is now time to activate co-sell and leverage your understanding of Microsoft sales methodology and the seller ecosystem to go broad and implement specific strategies, depending on your market, context and industry to unlock customer value and in turn help with deal closure or Copilot consumption.
    We will achieve this by:
Engaging with Microsoft sellers to facilitate co-sell opportunities.
Preparing co-sell materials such as case studies, marketing collateral, and presentations.
Contributing to Microsoft by driving:
  Deal closure (Copilot seats)
  Consumption (MAU)
Have continuous seller engagement
Leverage Microsoft GTM resources to keep abreast of technology evolution
Align goals with #seats sold and/or #MAU increase

## Slide 20: Copilot | GTM Strategy Executed at Scale
Execute GTM strategy at scale
Core Activities
    Scope
    Now that you have your GTM strategy defined and refined, it is now time to put it to use by executing it at scale. This is the time for you to execute your GTM and build the pipeline through organic marketing and growth efforts. Your customer identify who you are, and Microsoft sellers recognize you for your abilities for delivering exceptional solutions to customers. Continue progressing towards the requirements for Copilot Specialization and periodically checking and monitoring progress against the plan.
    We will achieve this by:
Refining the GTM strategy based on learnings from initial customer engagements.
Executing marketing campaigns, including email marketing, social media campaigns, webinars, and other outreach activities.
Continuously monitoring the performance of the GTM strategy and making necessary adjustments to improve effectiveness.
Refine GTM strategy
Execute marketing campaigns
Monitor and adjust

## Slide 21: Copilot | Continuous learning and skilling plan enabled
Continuous learning and skilling plan enabled
Core Activities
    Scope
    Develop a structured program for ongoing education and skill development, ensuring team members stay updated with industry trends and technologies. Continuously enhance skills through targeted training, foster a culture of continuous improvement, and implement mechanisms to monitor and evaluate progress
    We will achieve this by:
Leveraging Microsoft Learn portal to develop customized learning modules and training materials that address the specific needs and skills required for the team
Organizing and conducting regular training sessions, workshops, and webinars to ensure consistent learning opportunities
Implementing a robust LMS to manage, track, and report on learning activities and progress
Collecting feedback from participants and conducting assessments to evaluate the effectiveness of the learning programs and make necessary adjustments
Create tailored learning modules and training materials
Schedule regular training sessions, workshops, and webinars
Deploy an LMS to manage and track learning activities
Continuously monitor and evaluate the effectiveness of learning programs

## Slide 22: Copilot | Create Customer Case Studies
Create Customer Case Studies
Core Activities
    Scope
    Highlight successful projects to demonstrate the value and effectiveness of solutions. Provide real-world examples to build credibility and support sales and marketing efforts. Convert your early wins and depth of customer engagements into stories that resonate with customers and exemplifies your credibility.
    We will achieve this by:
Identifying key projects and implementations that have yielded positive results and can be showcased as case studies
Gathering relevant data, metrics, and customer testimonials to provide evidence and support the case studies
Developing detailed and engaging case study content that effectively communicates the challenges, solutions, and outcomes
Publishing the case studies on various platforms and promoting them through marketing channels to reach a wider audience
Select successful projects for case studies
Collect data and customer testimonials
Create engaging case study content
Publish and promote case studies

## Slide 23: Copilot | Develop Customer Zero Case Study
Develop Customer Zero Case Study
Core Activities
    Scope
    Capture the details of the initial implementation, including objectives, processes, and outcomes, to provide a comprehensive overview. Identify key lessons learned, demonstrate the solution's value and impact, and use insights to support continuous improvement
    We will achieve this by:
Collecting detailed data and metrics from the initial implementation to provide a solid foundation for the case study
Conducting interviews with key stakeholders and team members to capture their insights and experiences
Developing a comprehensive and engaging case study that documents the implementation, lessons learned, and outcomes
Reviewing the case study content with stakeholders to ensure accuracy and completeness, and refining as needed
Gather detailed implementation data and metrics
Interview key stakeholders for insights
Create a comprehensive case study Review and refine the content with stakeholders

## Slide 24
Contribution towards M365 Copilot seats, M365 Copilot Chat MAU or Copilot Studio Consumption
Increased own pipe by x% [define your metric] through organic marketing efforts
Implemented a continuous learning and development plan for practice resources
Created at least 3 customer case studies indicating the depth of your expertise in your capability areas
Created a fully fleshed-out customer zero journey with an aim to get it published on Microsoft website
90-day Success Measure
By completing these key activities, the team will have the necessary foundation to proceed, ready for further development and growth

## Slide 25
Copilot Practice Capability Areas
AI & Copilot Advisory
Advise customers on AI strategy, define and demonstrate business value and validate ROI
Copilot Deployment + Data Governance
Prepare and secure customer environment to deploy Copilot licenses and agents compliantly
Adoption & Change Management
Plan and execute activities to help organizations realize the benefits of Copilot and help users transition to the new ways of working
Extensibility
Extend Copilot to meet functional business needs and integrate Copilot into the flow of work of users
Notes: Based on the market needs and our conversations with many customers across the world, we have identified four pillars of an effective M365 Copilot Practice, let me briefly define each one of these in turn:
AI & Copilot Advisory – advising customers on AI strategy and help them understand the business value of AI transformation
Deployment & Readiness – helping customers deploy the value of Copilot within their environment, addressing security and compliance needs and helping them set up governance
Adoption & Change management – helping the users utilize the value of Copilot thereby helping organizations realize the value
Extensibility – extending Copilot to meet the business needs by bringing Copilot into the flow of work of users; includes creating agents to meet the needs where OOB features of Copilot cannot meet.

## Slide 26: Mature Practice Attributes
GenAI Advisory
A well-defined framework to advise customers on GenAI strategy laddering up to business priorities
Functional Transformation
Discover high value use cases and prioritize to transform business processes through AI
Business Value
Quantify benefits of high value use cases and demonstrate ROI of customer’s Copilot investments leveraging Copilot Analytics
Readiness
Structured methodology to assess customer environment readiness to deploy Copilot; identify & remediate blockers
Security and Compliance
Establish customer’s security and compliance posture to deploy Copilot
Deployment
Execute identified optimization opportunities such as migrating data, consolidating tenants, deploying Microsoft 365 Apps, assigning licenses, and more
Engagement Strategy
Define an adoption plan that outlines the goals, objectives, audience, messages, channels, and methods of communicating effectively with stakeholders
People Transformation
Execute a change program to build skills, knowledge and mindsets necessary to transform users work using AI
Impact Measurement
Track usage and impact utilizing Copilot Analytics and engage with business decisions makers to show value realization
End-user Training
Ensure end users training on Copilot along with role-specific training for an immersive experience
Agent Development
Proficiency with tools like M365 Agent Builder and Copilot Studio to create declarative and custom Copilot agents
Plugins & API Integration
Extend Copilot capabilities using Microsoft Graph API, custom plug-ins and Power Automate to meet business needs
Custom AI Agents
Develop advanced Copilot agents with Power Platform, Azure AI, OpenAI models, and Cognitive Services to support complex enterprise scenarios
Data Privacy & Compliance
Guide customers on best practices for secure, compliant Copilot extensibility including AI governance and data integrity
Must-haves capabilities for Prioritized tier
AI & Copilot Advisory
Copilot Deployment + Data Governance
Adoption & Change Mgmt.
Extensibility
Notes: Based on the data that we are seeing with customers, we have identified some essential attributes that exhibit successful practices in each of these capability areas.
For AI & Copilot Advisory –
it is having a well-defined framework or methodology to advise customers on GenAI technologies and helping them incorporate AI into their overall business strategy
Being able to identify high-value use cases for AI led transformation and prioritize them to help customers unlock value faster (time to value)
And helping customers understand the business value and ROI from their investments in the technology
In Deployment & Readiness –
Ensuring that customers environment is ready to deploy the value of Copilot and being able to identify and remediate any blockers to deployment
Helping them solidify their security and compliance posture to mitigate risks
And finally deploying the required licenses and applications so they can start benefiting from Copilot
Within Adoption & Change Management it is about -
Ensuring that there is an engagement strategy for ACM
Have considered the people side of the change and included it in your plans
Have defined success measure and how are you going to measure impact
And have a strategy on how you are going to handle end-user training.
Finally, last but the most important area extensibility-
Sufficient proficiency and knowledge of agent development tools and when to use what
Have knowledge of and understand the differences between plugins, connectors and the various ways of bring LOB data into the flow of work
Have build or have advanced knowledge of building custom AI Agents
And consider data privacy and compliance in every agent, plugin or connector that you build or use
Please note that the areas with a star are the must-haves for prioritized tier.